ICT_Unit1_to_3.pdf

Q Search in mail

● Active▾

<

> En▾

Inbox

116

99+

Compose

V

Starred

Snoozed

Sent

Drafts

More

A

aཎྜ ng ཆུ༔ བཎྜོ

Mail

Chat

606

Spaces

Labels

个

ict

Manoj Bhatt

to me, ashokdhami2055@

2 Attachments ⚫

PDF

drive

ICT Unit1_to_3

Compose

Mail

Chat

88

Content

O

You do not

Reply

ict

Inbox

116

☆ Starred

O Snoozed

Manoj Bhatt

to me, ashokdhami2055@

UNIT 1, 2, 3

What is a program? What is a project portfolio? Discuss the relationship between projects, programs and portfolio management and the contributions that each makes to enterprise success.

A program is a collection of related projects that are managed in a coordinated way to achieve a common goal or set of goals that are larger in scope than any of the individual projects. Programs are typically composed of multiple projects that are interrelated and interdependent, and they are designed to achieve a specific strategic objective or set of objectives that cannot be accomplished through a single project.

A project portfolio is a collection of projects and programs that are managed as a whole to achieve the strategic goals and objectives of an organization. The portfolio management process is concerned with the selection, prioritization, and management of projects and programs to ensure that they are aligned with the organization's strategic goals and objectives and that the limited resources available are used in the most effective way.

The relationship between projects, programs, and portfolio management is as follows:

1. Projects: Projects are individual efforts that are undertaken to achieve a specific objective or set of

objectives within a defined timeframe and budget. Projects are typically managed as separate entities, and the project manager is responsible for ensuring that the project is completed successfully. 2. Programs: Programs are collections of related projects that are managed in a coordinated way to

achieve a common goal or set of goals that are larger in scope than any of the individual projects. Programs provide a framework for managing multiple projects in a coordinated manner and for achieving benefits that are greater than the sum of the individual projects.

3. Portfolio Management: Portfolio management is concerned with the selection, prioritization, and management of projects and programs to ensure that they are aligned with the organization's strategic goals and objectives and that the limited resources available are used in the most effective way. Portfolio management provides a framework for ensuring that the organization's projects and programs are aligned with its strategic goals and objectives and that resources are used in the most effective way.

Each of these three levels of management contributes to the success of the organization in different ways. Projects contribute by delivering specific results, programs contribute by delivering benefits that are greater than the sum of the individual projects, and portfolio management contributes by ensuring that projects and programs are aligned with the organization's strategic goals and objectives and that resources are used in the most effective way. By working together, projects, programs, and portfolio management ensure that the organization is able to achieve its strategic goals and objectives and that its resources are used in the most effective way.

Describe options that organizations have for selecting projects that align with their mission or strategy, and describe how each might work differently in the selection of IT projects.

Organizations have several options for selecting projects that align with their mission or strategy, including:

Page 1 / 9

Q +

1. Strategic Planning: Organizations use strategic planning to identify and prioritize projects that align with their mission and strategy. This process involves the development of a long-term plan that outlines the organization's goals and objectives and identifies the projects that will help achieve those goals.

2. Benefit Cost Analysis: Benefit cost analysis is a method for evaluating the benefits of a project and comparing them to the costs. This method provides a way to determine which projects are most likely to deliver the greatest benefits and align with the organization's mission and strategy.

Apr 10, 2023, 9:08 PM (10 hours ago)

Apr 10, 2023, 9:08 PM (10 hours ago)

Spaces

O

Meet

Mail

A ›

Sent

Drafts

20

More

Labels

D drive

4

Compuse

+

2 Attachments

PDF

PDF ICT_Unit1_to_3.

ict

Inbox

116

Chat

✩ Starred

。00

O Snoozed

101

Spaces

A

Sent

Drafts

20

Meet

V

More

Labels

drive

Content e

You do not

Reply

3. Portfolio Management: Portfolio management is a process for managing a collection of projects and programs to ensure that they are aligned with the organization's strategic goals and objectives and that the limited resources available are used in the most effective way. Portfolio management provides a way to prioritize projects and ensure that resources are used in the most effective way to achieve the organization's mission and strategy.

4. Alignment with Business Processes: Organizations can select projects that align with their business processes, such as supply chain management, customer service, or marketing. This ensures that the projects support the processes that are critical to the organization's success.

These options for selecting projects can also be applied to the selection of IT projects. However, IT projects can present additional challenges because they may require specialized knowledge and skills, and they may be more complex and difficult to manage. To select IT projects that align with the organization's mission and strategy, organizations may use methods such as:

1. Technology Roadmap: A technology roadmap is a plan for the development and implementation of technology solutions over a defined period of time. This method provides a way to align IT projects with the organization's strategic goals and objectives and to prioritize IT projects based on their impact on the organization's mission and strategy.

2. Business Case Analysis: A business case analysis is a method for evaluating the benefits and costs of an IT project and comparing them to the benefits and costs of alternative solutions. This method provides a way to determine which IT projects are most likely to deliver the greatest benefits and align with the organization's mission and strategy.

3. Alignment with Enterprise Architecture: Enterprise architecture is a comprehensive framework for organizing and managing the technology solutions that support an organization's mission and strategy. Organizations can select IT projects that align with the enterprise architecture, ensuring that the projects support the technology solutions that are critical to the organization's success.

In conclusion, organizations have several options for selecting projects that align with their mission and strategy, including strategic planning, benefit cost analysis, portfolio management, and alignment with business processes. These methods can be applied to the selection of IT projects, and organizations may also use additional methods such as technology roadmap, business case analysis, and alignment with enterprise architecture to select IT projects that align with their mission and strategy.

÷ 2

Manoj Bhatt

to me, ashokdhami2055@

2 Attachments.

PDF

Page 2 / 9

Q +

Describe how organizational culture is related to project management. What type of culture promotes a strong project environment?

Organizational culture refers to the shared values, beliefs, behaviors, customs, and attitudes that characterize an organization and shape its actions. In the context of project management, organizational culture plays a critical role in the success of projects. A positive and supportive organizational culture can create an environment that promotes successful project outcomes, while a negative or hostile culture can undermine the success of projects.

A culture that promotes a strong project environment is characterized by several key features, including:

1. Collaboration: A strong project environment requires collaboration and cooperation among team members, stakeholders, and project sponsors. A culture that encourages collaboration and teamwork is more likely to foster a positive project environment.

2. Clear Goals and Objectives: A culture that promotes a strong project environment will have clear goals and objectives that are communicated effectively to all members of the organization. This helps to ensure that everyone is working towards the same objectives and that projects are aligned with the overall mission and strategy of the organization.

3. Communication: A culture that values open and effective communication is critical for the success of

projects. Clear and regular communication among project team members, stakeholders, and project

Apr 10, 2023, 9:08 PM (10 hours ago)

✩

PDF ICT_Unit1_to_3.

Content en

You do not

← Reply

sponsors is essential for ensuring that everyone is informed and up-to-date on the project's progress and status.

4. Flexibility: A strong project environment requires a culture that is flexible and adaptable to change.

Draincte aftan

ancantar unaunaabad challanAAS and a cultura that in flavihla and adantahla ann

↑

J

+

>

+

>

+

Mail

Compuse

ict

Inbox

116

Chat

✩

Starred

Manoj Bhatt

O Snoozed

to me, ashokdhami2055@

Spaces

A

Sent

Drafts

20

Meet

V

More

PDF

PDF ICT_Unit1_to_3.

Content e

You do not

Reply

Projects unten encounter unexpected challenges, and culture that is exive an apple cam

respond effectively to these challenges and keep the project moving forward.

5. Continuous Improvement: A culture that values continuous improvement and learning is more likely to create a strong project environment. Organizations that encourage continuous improvement and learning are more likely to adopt best practices in project management and continuously improve their approach to project management over time.

In conclusion, organizational culture is closely related to project management, as it can have a significant impact on the success of projects. A culture that promotes collaboration, clear goals and objectives, open communication, flexibility, and continuous improvement is more likely to create a positive and supportive project environment.

Define project. Explain project environment and constraints with examples.

A project is a temporary effort designed to produce a unique product, service, or result. Projects have a defined beginning and end, and they are often constrained by time, budget, and resources. The objective of a project is to achieve specific goals and meet specific requirements within the constraints of time, budget, and resources.

The project environment refers to the external and internal factors that can influence the success of a project. The external factors include the organizational culture, market conditions, and competition, while the internal factors include the project team, resources, and processes.

Project constraints are limitations that impact the success of a project and can limit the project team's ability to achieve the project objectives. There are three types of project constraints:

1. Time Constraints: Time constraints refer to the deadlines and schedules that must be met in order to successfully complete a project. For example, a construction project may have a deadline for completion, and the project team must work within this constraint in order to deliver the finished project on time.

2. Budget Constraints: Budget constraints refer to the amount of money available for a project. For example, a project to develop a new product may have a budget constraint, and the project team must work within this constraint in order to develop the product within the budget.

3. Resource Constraints: Resource constraints refer to the availability of resources, such as personnel, materials, and equipment, that are necessary to complete a project. For example, a software development project may have a resource constraint, and the project team must work within this constraint in order to develop the software using the available resources.

In conclusion, the project environment and constraints are important factors that can impact the success of a project. Understanding these factors and working within the constraints can help to ensure the successful completion of a project.

Explain enterprise environmental factors and organizational process assets with its types. Discuss EVM in brief.

Enterprise Environmental Factors (EEF) are external factors that impact the success of a project. These factors include things like market conditions, government regulations, economic conditions, and technological advancements. EEFs are outside the control of the project team, but they can have a significant impact on the project and must be considered when developing the project plan.

Organizational Process Assets (OPA) are the internal resources and processes that an organization has in place to support project management. These assets include things like the project management methodologies, tools, and templates used by the organization, as well as the policies and procedures that govern project management activities.

There are several types of EEFS and OPAs, including:

2 Attachments

Labels

+

D

drive

Compat

Mail

Chat

ict

Inbox

116

✩ Starred

O

Snoozed

Spaces

AO

Sent

Drafts

20

Meet

V

More

Labels

EEFS:

•

·

•

Market conditions

Government regulations

Economic conditions

Technological advancements

· Social and cultural factors

• Political and legal factors

Page

319

+

OPAS:

•

Project management methodologies

·

Tools and templates

• Policies and procedures

•

Knowledge management systems

Manoj Bhatt

·

Organizational culture and values

to me, ashokdhami2055@

2 Attachments.

PDF

drive

POF ICT_Unit1_to_3.

Compose

Mail

Reply

ict

Inbox

116

Chat

✩ Starred

Manoj Bhatt

O

Snoozed

Spaces

AO

Sent

Drafts

20

Meet

V

More

Content e

You do not

Earned Value Management (EVM) is a project management technique that provides a comprehensive method for measuring project performance. EVM is used to monitor and control the cost, schedule, and performance of a project. It is based on the concept of earned value, which is the value of the work that has been completed, compared to the amount of budget that has been spent. EVM is used to determine whether a project is on track, over budget, or behind schedule.

In conclusion, the enterprise environmental factors and organizational process assets play a critical role in project management. Understanding these factors and incorporating them into the project plan can help to ensure the success of a project. EVM is a useful tool for monitoring and controlling project performance and can help to identify potential issues before they become problems. Describe the basic roles and responsibilities you have to fulfill as a project manager. What are the skills that you must have to fulfill your those roles and responsibilities?

As a project manager, you have several key roles and responsibilities that must be fulfilled in order to successfully deliver a project. Some of the basic roles and responsibilities include:

1. Developing the project plan: You are responsible for developing the project plan, which includes defining the project scope, setting the project timeline, and determining the resources that will be needed to complete the project.

2. Managing the project team: You are responsible for leading and managing the project team, which includes assigning tasks and responsibilities, setting project goals and objectives, and ensuring that the team has the resources they need to complete their work.

3. Monitoring project progress: You must monitor project progress and keep the project team and stakeholders informed of progress, as well as making any necessary adjustments to the project plan to keep the project on track.

4. Risk management: You are responsible for identifying, assessing, and mitigating project risks.

5. Stakeholder management: You must communicate with stakeholders and ensure that their needs and

expectations are being met throughout the project.

6. Budget management: You are responsible for managing the project budget and ensuring that the

project is completed within the specified budget constraints.

In order to fulfill these roles and responsibilities effectively, a project manager must have several key skills, including:

1. Leadership: A project manager must have strong leadership skills in order to effectively lead and

manage the project team.

2. Communication: A project manager must be able to communicate effectively with all stakeholders,

including the project team, stakeholders, and customers.

Page 4 / 9

+

Apr 10, 2023, 9:08 PM (10 hours ago)

Apr 10, 2023, 9:08 PM (10 hours ago)

✩

to me, ashokdhami2055@

2 Attachments ⚫

3. Problem solving: A project manager must be able to identify and solve problems effectively, in order

to keep the project on track and achieve project goals.

4. Time management: A project manager must be able to manage their own time effectively, as well as

the time of the project team, in order to meet project deadlines.

5. Budget management: A project manager must have a good understanding of budget management in order to effectively manage the project budget and ensure that the project is completed within the specified budget constraints.

6. Risk management: A project manager must be able to identify and assess project risks, and develop

and implement risk mitigation strategies.

In conclusion, the role of a project manager is critical to the success of a project, and requires a wide range of skills and responsibilities. Effective project managers must be able to lead and manage the proiect team monitor proiect progress and communicate effectively with all stakeholders among

Apr 10, 2023, 9:08 PM (10 hours ago)

↑

J

÷ 2

6

.

>

+

>

+

>

Mail

Chat

。00

Spaces

Meet

n

Labels

drive

Compost

F་པ་ ཎ་པས་བད

PDF ICT_Unit1_to_3.

Content e

You do not

Reply

to me, ashokdhami2055@

other things.

What is project? What are characteristics of project?

A project can be defined as a temporary endeavor designed to produce a unique product, service or result. A project is typically undertaken to achieve specific goals and objectives within a defined timeframe and budget.

Here are some of the characteristics of a project:

1. Unique: Each project is unique and different from other ongoing work in an organization.

2. Temporary: Projects have a defined start and end date, and once completed, they are closed.

3. Interdependent tasks: Projects are comprised of interdependent tasks that must be completed in a

specific order to achieve the project's goals.

4. Dynamic: Projects are dynamic and can change due to internal or external factors.

5. Collaborative: Projects often involve a team of individuals working together to achieve the project's

objectives.

6. Goal-oriented: Projects have specific goals and objectives that must be achieved within the defined

timeframe and budget.

7. Resource-constrained: Projects are typically constrained by limited resources such as time, money, and

personnel.

8. Risk-based: Projects involve uncertainty and risk, and it is important to identify and manage these risks

to ensure project success.

Explain in detail project life cycle. What are the characteristics of project life cyle?

The project life cycle is a series of stages that a project goes through from its initiation to its closure. It provides a framework for managing a project and helps to ensure that all necessary steps are taken to successfully complete the project. The project life cycle typically includes the following stages/phases:

1. Initiation: This stage involves defining the problem or opportunity that the project will address, and

determining whether a project is feasible and justified.

2. Planning: This stage involves developing a detailed plan for how the project will be executed,

including defining the project scope, schedule, budget, and resources required.

3. Execution: This stage involves implementing the project plan and carrying out the work defined in the

57 9 planning stage.

Q +

Page

4. Monitoring and Controlling: This stage involves regularly monitoring the progress of the project,

making any necessary adjustments to the plan, and controlling the project to ensure it stays on track. 5. Closing: This stage involves completing all remaining work, wrapping up the project, and formally

closing it.

Here are some of the characteristics of the project life cycle:

1. Phased approach: The project life cycle is typically divided into distinct phases, each with its own

goals, objectives, and deliverables.

2. Iterative: The project life cycle is often iterative, with the outcome of each phase affecting the planning

and execution of the next phase.

Apr 10, 2023, 9:08 PM (10 hours ago)

ict

Inbox

116

✩

Starred

Manoj Bhatt

Snoozed

A

Sent

Drafts

20

<

More

Labels

2 Attachments.

POR

drive

POF ICT_Unit1_to_3

Compuse

Mail

Content

You do not

Reply

ict

口

Inbox

116

Chat

☆ Starred

Manoj Bhatt

Snoozed

Spaces

AO

Sent

Drafts

20

Meet

V

More

Labels

D drive

to me, ashokdhami2055@

2 Attachments.

+

PDF

ICT_Unit1_to_3.

3. Progressive elaboration: The project life cycle often involves progressive elaboration, where the

project is defined and planned in greater detail as it moves through the phases.

4. Integration: The project life cycle requires integration and coordination of various aspects of the

project, including scope, schedule, budget, and resources.

5. Risk management: The project life cycle involves identifying and managing risks throughout the

project, including during planning, execution, and monitoring and controlling.

6.

Documentation: The project life cycle involves the creation and maintenance of project documentation, including project plans, schedules, and status reports.

7. Stakeholder engagement: The project life cycle requires engagement with stakeholders, including project sponsors, stakeholders, and team members, to ensure the project stays aligned with their needs and expectations.

8. Continuous improvement: The project life cycle should incorporate continuous improvement, using

lessons learned from previous projects to inform future projects.

9. Iterative: The project life cycle is iterative and cyclical, with the outcome of each phase affecting the

planning and execution of the next phase.

By understanding the characteristics of the project life cycle, project managers can ensure that their projects are well-planned, executed, and monitored, leading to successful project outcomes.

What is PMBOK? Briefly explain the aspects of it.

PMBOK stands for Project Management Body of Knowledge, and it is a set of standard practices and guidelines for project management. PMBOK is published by the Project Management Institute (PMI) and is widely recognized as the globally accepted standard for project management.

PMBOK covers the following aspects of project management:

1. Project Integration Management: This aspect covers the processes and activities required to ensure

that all aspects of a project are effectively integrated and aligned.

2. Project Scope Management: This aspect covers the processes and activities required to define and manage the project scope, including defining project requirements, developing a project scope statement, and creating a work breakdown structure.

3. Project Time Management: This aspect covers the processes and activities required to manage project time, including developing a project schedule, determining project duration, and managing project deadlines.

Page 619

Q +

4. Project Cost Management: This aspect covers the processes and activities required to manage project costs, including developing a project budget, estimating project costs, and controlling project

expenses.

5. Project Quality Management: This aspect covers the processes and activities required to ensure that

the project produces deliverables of sufficient quality to meet stakeholder expectations.

6. Project Resource Management: This aspect covers the processes and activities required to manage project resources, including identifying project resource requirements, allocating project resources, and managing project team members.

7. Project Communication Management: This aspect covers the processes and activities required to manage project communications, including developing a project communication plan, managing project stakeholders, and communicating project progress.

8. Project Risk Management: This aspect covers the processes and activities required to identify, assess,

and manage project risks, including developing a risk management plan and monitoring project risks.

9. Project Procurement Management: This aspect covers the processes and activities required to manage project procurement, including developing a procurement plan, managing contracts and suppliers, and managing procurement risk.

10. Project Stakeholder Management. This aspect covers the processes and activities required to manage project stakeholders, including identifying project stakeholders, managing stakeholder engagement, and managing stakeholder expectations.

PMBOK provides a comprehensive framework for project management and helps project managers to effectively plan, execute, and deliver successful projects.

Apr 10, 2023, 9:08 PM (10 hours ago)

Content e

You do not

Reply

Explain about SMART goals of project.

SMART is an acronym that stands for Specific, Measurable, Attainable, Relevant, and Timely, and it is a widely used method for setting goals in project management. SMART goals help to ensure that project objectives are clearly defined and aligned with the overall project goals and objectives.

Here is an explanation of each component of the SMART goal framework:

1. Specific: Goals should be specific and clearly defined, answering the questions of what, why, and how.

2. Measurable: Goals should be measurable, with quantifiable metrics and targets that can be used to

track progress and evaluate success.

3. Attainable: Goals should be achievable and realistic, taking into consideration the available resources

and constraints of the project.

4. Relevant: Goals should be relevant and aligned with the overall project strategy and objectives,

ensuring that they are meaningful and contribute to the success of the project.

5. Timely: Goals should be time-bound, with a specific deadline for completion, helping to prioritize

tasks and focus effort on the most important objectives.

By using the SMART goal framework, project managers can ensure that their project objectives are well-defined, aligned with the overall project goals, and achievable within a specific timeframe. This

*

J

J

+

>

>

+

Mail

Chat

Spaces

село

ict

Inbox

116

Starred

Snoozed

A Sent

Drafts

20

Meet

V More

Mail

Labels

drive

4

Compose

Manoj Bhatt

to me, ashokdhami2055@

2 Attachments.

PDF

POF ICT_Unit1_to_3

Content

You do not

Reply

neips to increase the likelihood or project success and neips to prioritize errort and resources effectively.

Compare process-based organization and project-based organization with example.

A process-based organization and a project-based organization are two different approaches to organizing and managing work within an organization.

A process-based organization is structured around the processes that are used to produce goods or services. In this type of organization, the focus is on continuous improvement of core business processes, and work is performed in a repetitive manner to achieve consistent results. An example of a process-based organization would be a manufacturing company that focuses on streamlining its production processes to increase efficiency and reduce costs.

A project-based organization, on the other hand, is structured around specific projects or initiatives. In this type of organization, the focus is on delivering specific projects or outcomes, and work is performed in a non-repetitive manner. An example of a project-based organization would be a construction company that focuses on delivering specific building projects, such as the construction of a new office building.

Both process-based and project-based organizations have their own strengths and weaknesses, and the approach that is best suited to a particular organization will depend on its goals, objectives, and the nature of its work.

A process-based organization is well-suited to organizations that perform repetitive, routine work and require consistency in their operations. It is also well-suited to organizations that need to continuously improve their core business processes in order to remain competitive.

A project-based organization is well-suited to organizations that perform unique, non-repetitive work and require flexibility in their operations. It is also well-suited to organizations that need to quickly respond to changes in market conditions or customer needs.

ict

Inbox

116

Chat

Spaces

D

Meet

дело»

A

Starred

Snoozed

Sent

Drafts

20

More

Mail

Chat

Spaces

0

Meet

Mail

Chat

Spaces

Labels

+

D drive

4

Compuse

Apr 10, 2023, 9:08 PM (10 hours ago)

Manoj Bhatt

to me, ashokdhami2055@

2 Attachments.

PDF

ICT_Unit1_to_3.

Content e

You do not

Reply

Explain sequential phasing and overlapping phasing in project life cycle with examples.

Sequential phasing and overlapping phasing are two different approaches to organizing the phases of a project life cycle.

Sequential phasing is the traditional approach to project management, where each phase of the project is completed one after the other in a linear fashion This means that one phase must be completed before the next Pagee an begi?. This approach is used for projects where the dependencies between the phases are clear and the deliverables from one phase are used as inputs for the next phase. For example, in the construction of a building, the design phase must be completed before the construction phase can begin.

Overlapping phasing, also known as concurrent phasing, is an approach to project management where two or more phases can be worked on simultaneously. This approach is used for projects where the dependencies between the phases are less clear or where there is a need to speed up the project schedule. For example, in the development of a new software application, the design phase and the coding phase could be performed at the same time, as long as there is sufficient coordination between the two phases.

In conclusion, both sequential phasing and overlapping phasing have their own advantages and disadvantages, and the approach that is used will depend on the nature of the project and the goals of the project manager. While sequential phasing provides a clear and straightforward approach to project management, overlapping phasing can help to speed up the project schedule and increase efficiency.

Outline the differences between project life cycle and product life cycle

Project life cycle and product life cycle are two distinct concepts in project management and product management, respectively.

The project life cycle refers to the series of phases that a project goes through from its initiation to its completion. The project life cycle is a framework for managing projects, and it helps to ensure that all aspects of the project are properly planned, executed, and closed out. The project life cycle typically includes phases such as initiation, planning, execution, monitoring and controlling, and closing.

The product life cycle, on the other hand, refers to the series of stages that a product goes through from its introduction to the market to its eventual retirement. The product life cycle is a framework for managing products, and it helps to understand the evolution of a product and make informed decisions about its development and marketing. The product life cycle typically includes phases such as introduction, growth, maturity, and decline.

In summary, while the project life cycle is focused on managing projects and ensuring that all aspects of the project are properly planned and executed, the product life cycle is focused on managing products and understanding the evolution of a product over time. Both the project life cycle and product life cycle are important frameworks for effective management in their respective domains, and they help to ensure that projects and products are delivered successfully.

Apr 10, 2023, 9:08 PM (10 hours ago)

ict

Inbox

116

☆

Starred

Snoozed

Manoj Bhatt

to me, ashokdhami2055@

AO

Sent

V

Drafts

More

Labels

4

Π Α Θ ΔΟ

O

Meet

く

Compose

20

2 Attachments

Definition Focus

Timeframe

Purpose

ict

Inbox

116

Starred

Manoj Bhatt

Snoozed

Sent

Drafts

20

More

Labels

drive

+

to me, ashokdhami2055@

2 Attachments.

Page 8/9

Q +

Tabulate the difference between project life cycle and product life cycle.

Sure! Here's a tabulated comparison between project life cycle and product life cycle:

Scope

Nature

Aspect

Stakeholders

Key Deliverables

Success Criteria

Project Life Cycle

The series of phases a project goes through, from initiation to closure, including planning, execution, monitoring, and control.

Project management

Temporary

Product Life Cycle

The stages a product goes through, from introduction to decline, including

development, introduction, growth, maturity, and decline.

Product management

Long-term

Achieve project goals and deliverables Manage the life of a product in the market

Limited to the project

Unique

Project team, sponsors, and

stakeholders

Covers the entire lifespan of the product

Repetitive and ongoing

Customers, users, and stakeholders

Project plans, status reports, and final Market analysis, product design, marketing deliverables

Meeting project objectives, budget, and schedule

Changes and updates can be made Changes and Updates throughout the project life cycle

Risks and issues are managed and resolved throughout the project life cycle

Risks and Issues

Project closure, final reports, and lessons learned

plans, and sales reports

Achieving product profitability and market share goals

Changes and updates can be made during different stages of the product life cycle

Risks and issues may arise at any stage of the product life cycle and need to be managed accordingly

Product retirement or discontinuation

Closure

PDF

Apr 10, 2023, 9:08 PM (10 hours ago)

↑

+

>

Q

44

+

*

J

Apr 10, 2023, 9:08 PM (10 hours ago)

f

4

+

Q

POF ICT_Unit1_to_3.

Content e

You do not

Reply

Page

919

+